Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 13 October 2026 |
| --- | --- |
| Team ID | [Enter Team ID] |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule and Estimation

| Sprint | Epic | USN | User Story / Task | Story Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy | USN-1 | Create UI Policy "High Impact Control" (Impact is 1 - High, Reverse if false) | 2 | High | [Name] |
| Sprint-1 | UI Policy | USN-2 | Add action: Assignment group mandatory | 1 | High | [Name] |
| Sprint-1 | UI Policy | USN-3 | Add action: Urgency read-only | 1 | High | [Name] |
| Sprint-1 | Client Script | USN-4 | onChange script: auto-set Urgency to High | 3 | High | [Name] |
| Sprint-2 | Client Script | USN-5 | onSubmit script: block save without Assigned To | 3 | High | [Name] |
| Sprint-2 | Client Script | USN-6 | onCellEdit script: block State list edit | 2 | Medium | [Name] |
| Sprint-2 | Testing | USN-7 | Execute test scenarios (Activities 1 to 5) and document results | 3 | High | [Name] |

Project Tracker and Velocity

| Sprint | Total Story Points | Duration | Start Date | End Date (Planned) | Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 3 Days | [dd Mon yyyy] | [dd Mon yyyy] | 7 | [dd Mon yyyy] |
| Sprint-2 | 8 | 3 Days | [dd Mon yyyy] | [dd Mon yyyy] | 8 | [dd Mon yyyy] |

Velocity = Total story points completed / Number of sprints = (7 + 8) / 2 = 7.5 story points per sprint.

Replace the bracketed dates with your actual sprint dates.